Project Outline

## Title (tentative): Smart Montessori School Assistance

o Purpose (why is it being developed?)

To replace manual/paper-based operations by automatic/computerized operations in order to achieve the following objectives:

- to save time

- to save daily (tedious) labor

- to improve work-flows

- to enhance productivity

- to avoid mistakes (usually unavoidable in manual/paper-based operations

- to enhance/automate communications between employees (less time, never forget, …)

- to save $ for the owners and to relieve employees’ stresses

- to make the business high-tech, paperless (green management, save the trees, …)

o Applicability (who will use the system, and how will they benefit?)

- the owners

- the employees

- the parents

- the students

o Main Goals (which features do you need to develop?)

- employee attendance check in’s and out’s

- student attendance check in’s and out’s

- automation of educator-student ratio verification and solution

- support for employee evaluations (simply based on employee attendance check in’s and out’s)

- support for student evaluations and reports

o Stretch Goals (which features would be good to have if you have time?)

- educational program support/management

- …

o Draft the main screens of your web application

• Database interaction

o The project must involve

- Inserting,

- Deleting, and

- Updating data in a database, as well as

- Querying the database for output data

o Describe

- The data to be entered and retrieved by the user,

- The database schema,

- The forms

• Project timeline

o List the tasks that need to be accomplished

o Provide an ETA (Estimate Time of Arrival) for each task

Week 1:

- project proposal with objectives/scopes/desired features/…

- database design

- application/GUI design (pages, links, logic of operations, …)

- webpage framework and related library (footers, headers, mains, css, …)

- core database/SQL function library

- develop simple features

- application proof-of-concept/prototype

- preliminary tests for front-end/back-end applications

Week 2:

- develop advanced features

- perform various kinds of tests for front-end/back-end applications

- polish the GUIs (if time allowed)

- work on Stretch Goals (if time allowed)

- presentation and demo